## Slide 1: Project Review
September 2018 – December 2018

## Slide 2: Hello!
We are Team Illness Prediction System
Our project aims at developing a system that can accurately dignose diseases.

## Slide 3: Our process is easy
1
User enters symptoms
User inputs list of symptoms using chatbot.
2
System asks question
System uses decision tree to narrow down and SVM to classify and asks more questions
3
System predicts illness
System shows best value prediction.

## Slide 4: Sprint 1 (September 25th – October 16th) Goals
Datasets
Matrix
Chatbot
Wiki page
ML algorithm

## Slide 5: Sprint 1 accomplishments
Chatbot
We have a basic chatbot up and running.
We can take user input and send it to backend for validation.
Datasets
We have created datasets for our project by hardcoding values.
We have two main files – diseases and their symptoms.

## Slide 6: Sprint 2 (October 17th – November 13th) Goals
Matrix
Webpages – Contact, About, Diagnosis
Chatbot

## Slide 7: Sprint 2 accomplishments
Chatbot
User can now input list of symptoms till no more symptoms exist.
Symptoms are sent to backend.
Dataset + Disease Remedies
We have scraped data from Columbia to get more diseases and symptoms and combined it with our hardcoded dataset.
We have also started working on getting home remedies for the diseases.

## Slide 8: Sprint 3 (November 14th – December 4th) Goals
Remedies
Webpages
ML algorithm
Response object
Migrate to Express app

## Slide 9: Sprint 3 accomplishments
UI
All pages are done. UI components completed.
Training + Remedies
We have finished training the system.
We also have the remedies ready.

## Slide 10: Sprint 4 (December 5th – December 18th) Goals
Integration of frontend, backend and database.
UI styling of webpages.
Response object.
Security of webpages.

## Slide 11: Sprint 4 accomplishments
UI
All pages are developed and styled. UI components completed.
Integration
We have finished training and testing the system. We also integrated the frontend with the backend so correctly predict the illness.

## Slide 12: Live Demo

## Slide 13: Future Scope
Scalability
Add more diseases and symptoms
Training
UI styling

## Slide 14: Thanks!
Any questions?

## Slide 15: Credits
Yashas Bysani Muralidhar
Nirav Shah
Sanchita Ochani
Gurjinder Singh
Saumil Patel