## Slide 1: Sprint 1 Review
September 25th, 2018 – October 16th, 2018

## Slide 2: Hello!
We are Team Illness Prediction System
Our project aims at developing a system that can accurately dignose diseases.

## Slide 3: Sprint 1 Goals
Datasets
Matrix
Chatbot
Wiki page
ML algorithm

## Slide 4: What we’ve accomplished
Chatbot
We have a basic chatbot up and running.
We can take user input and send it to backend for validation.
Datasets
We have created datasets for our project by hardcoding values.
We have two main files – diseases and their symptoms.

## Slide 5: Sprint 1 backlog
Matrix
We were hoping to configure a matrix that maps our two data files to parse to the algorithm.
ML Algorithm
We are halfway done with the decision tree algorithm.

## Slide 6: Live Demo

## Slide 7: Sprint 2 Goals - Backend
ML algorithms
Decision tree
Training
Integrate dataset

## Slide 8: Sprint 2 Goals - Frontend
UI Components
Home, About, Contact
Styling
Validation

## Slide 9: Our process is easy
1
User enters symptoms
User inputs list of symptoms using chatbot.
2
System asks question
System uses decision tree to narrow down and SVM to classify and asks more questions
3
System predicts illness
System shows best value prediction.

## Slide 10: Thanks!
Any questions?

## Slide 11: Credits
Yashas Bysani Muralidhar
Nirav Shah
Sanchita Ochani
Gurjinder Singh
Saumil Patel